PROJECT HUITZILINREFLEX

Week 2 Deep-Dive Playbook

Flight Dynamics & ROS 2 ↔ pymavlink Bridge in SITL — from a tuned simulated airframe to an autonomous patrol loop flown entirely through your own pymavlink control path, with telemetry logged.

What this playbook is

This is the Week 2 companion to the Setup & Week 1 playbook, in the same shape: a checklist of numbered tasks, each expanded into a card with an objective, the reason it matters, concrete steps, acceptance criteria, search keywords, and the trap to avoid. The whole week is pure simulation — no hardware, no props, no real propeller spins. The one outcome it drives toward: the drone autonomously flies a closed patrol loop in Gazebo, commanded through our ROS 2 → pymavlink bridge, with telemetry logged and replayable. Work top to bottom; check boxes as you go.

The week at a glance

| Section | Covers | Tasks | Ends when |
| --- | --- | --- | --- |
| Foundations & Carryover | Verify Week 1 still flies; scaffold the sim package; lock the MAVLink endpoint | W2-01 → W2-03 | The Week 1 sim still flies and our package builds clean |
| Airframe Tuning (Sim) | Model the real 3.5″ duct: ArduCopter params (Pass A) + Gazebo model (Pass B) | W2-04 → W2-06 | A tuned quad holds a stable hover |
| Bridge & Controls | The pymavlink control path + ROS 2 bridge node; round-trip & rate proven | W2-07 → W2-11 | cmd_vel moves the sim drone reliably |
| Patrol Behavior | Waypoint-loop path-follower + RViz markers | W2-12 → W2-14 | The drone flies the loop autonomously |
| Integration & DoD | Telemetry logging, one-command launch, fresh-checkout validation | W2-15 → W2-19 | Closed patrol loop, logged, reproducible |

How to Use This Playbook

Task IDs and order

Tasks are numbered W2-01 … W2-19. The order is deliberate — later tasks assume earlier ones are done (the bridge in Day 3 assumes a launchable, tuned sim from Days 1–2). Each card is small enough to finish in one sitting. Everything is pinned to the Week 1 stack: Ubuntu 24.04 · ROS 2 Jazzy · Gazebo Harmonic · ArduPilot Copter 4.5+. SITL is board-agnostic, so none of this depends on the Week 5 flight-controller swap.

Anatomy of a task card

Objective:  the one outcome the task produces.

Why it matters:  the reason it’s in the plan (skip-at-your-peril context).

Steps:  the checkable sub-tasks that fill the card out.

Done when:  acceptance criteria. Don’t check the box until these pass. A ★ marks a hard gate — don’t proceed past it.

Search:  keywords to paste into docs / forums when you’re stuck.

Watch-out:  the specific trap that catches software-first builders here.

Owners & lanes

Week 2 splits into four lanes; on a small team one person owns two adjacent lanes, and an AI agent can take a single lane-task. The seams are chosen so two owners rarely touch the same file — and so Lane C can develop the patrol logic against a mock bridge in parallel with Lane B, rather than waiting.

| Lane | Owns | Tasks |
| --- | --- | --- |
| Lane A — Sim & Airframe | Gazebo model, world, launch, airframe tuning | W2-01, 02, 03, 04, 05, 06, (16) |
| Lane B — Bridge & Controls | The pymavlink path and ROS 2 bridge node | W2-07, 08, 09, 10, 11 |
| Lane C — Behavior | Patrol path-follower + waypoint config + RViz | W2-12, 13, 14 |
| Lane D — QA & Telemetry | Logging, acceptance tests, the DoD demo | W2-15, 16, 17, 18, 19 |

Working with AI agents

☐  Announce the task ID and the Done-when you’re targeting before you start (e.g. “Working W2-08 — velocity round-trip; done when measured vx tracks the command within 200 ms”).

☐  Never invent hardware state. Every connection this week is to SITL. If a step seems to need physical hardware, stop and flag it — it’s misfiled.

☐  Extend the Appendix E scaffolds; don’t rewrite from zero. If you change a topic, type, or service name, update the contracts in the same commit so the team isn’t surprised.

☐  When blocked, write the blocker (exact error + what you tried) into the journal. Don’t silently retry a failing command.

Suggested 5-day schedule

| Day | Tasks | Focus |
| --- | --- | --- |
| Day 1 — Mon | W2-01 → W2-03 | Verify the Week 1 baseline, scaffold the package, lock the endpoint |
| Day 2 — Tue | W2-04 → W2-06 | Tune the airframe (params first, then model fidelity); prove a hover |
| Day 3 — Wed | W2-07 → W2-11 | Build & harden the pymavlink bridge; round-trip + rate; fail-safe |
| Day 4 — Thu | W2-12 → W2-14 | Patrol path-follower + RViz (can start Tue against a mock bridge) |
| Day 5 — Fri | W2-15 → W2-19 | Close the loop, log it, fresh-checkout validation, retro & vlog |
| Buffer | overflow | Harden flaky bits; finish Pass-B model fidelity; expand the matrix |

Conventions

☐  ☐ boxes are yours to tick — in Word, click the box to mark progress, or print and check by hand.

☐  Commands target a sourced Jazzy + ArduPilot shell on Ubuntu 24.04; for version-sensitive steps, follow the official docs.

☐  ★ marks a hard gate. Commit early and often — several acceptance criteria depend on a clean, reproducible repo. Full runnable code lives in Appendix E.

The Master Checklist

The full list of what needs to happen, in order. Each row maps to a detailed task card later in this document. This page is your at-a-glance progress tracker.

Foundations & Carryover

| ☐ | ID | Task |
| --- | --- | --- |
| ☐ | W2-01 | Verify the Week 1 baseline still flies |
| ☐ | W2-02 | Scaffold the huitzilin_sim package & repo layout |
| ☐ | W2-03 | Confirm & document the MAVLink endpoint |

Airframe Tuning (Simulation)

| ☐ | ID | Task |
| --- | --- | --- |
| ☐ | W2-04 | Tune ArduCopter params for a 3.5″ 6S frame (Pass A) |
| ☐ | W2-05 | Fork & tune the Gazebo model to the real duct (Pass B) |
| ☐ | W2-06 | Validate a stable tuned hover |

Bridge & Controls

| ☐ | ID | Task |
| --- | --- | --- |
| ☐ | W2-07 | Build the pure-pymavlink control helper |
| ☐ | W2-08 | Validate the velocity round-trip |
| ☐ | W2-09 | Validate command rate & the 3-second rule |
| ☐ | W2-10 | Wrap the bridge as a ROS 2 node |
| ☐ | W2-11 | Wire fail-safe defaults |

Patrol Behavior

| ☐ | ID | Task |
| --- | --- | --- |
| ☐ | W2-12 | Define the patrol loop |
| ☐ | W2-13 | Implement the patrol path-follower node |
| ☐ | W2-14 | Visualize the loop in RViz |

Integration, Telemetry & Definition of Done

| ☐ | ID | Task |
| --- | --- | --- |
| ☐ | W2-15 | Set up telemetry logging |
| ☐ | W2-16 | Compose the launch file & one-command bring-up |
| ☐ | W2-17 | End-to-end closed patrol loop (recorded) |
| ☐ | W2-18 | Fresh-checkout validation (the real DoD) |
| ☐ | W2-19 | Week 2 retro, journal & vlog; hand off to Week 3 |

Foundations & Carryover

Goal: Remove all “does the environment even work” risk and stand up our package before any flight logic is written.

☐   W2-01  —  Verify the Week 1 baseline still flies	Lane A · 1 hr

Objective:  Confirm the Week 1 toolchain (SITL + Gazebo + pymavlink) still arms, takes off, and holds before building anything new.

Why it matters:  Week 2 stacks directly on Week 1’s Definition of Done. A silent regression here will masquerade as a Week 2 bug and cost a day. Prove the floor is solid first.

Steps

☐  Source the stack in a fresh shell: /opt/ros/jazzy, ~/ardu_ws, and export GZ_VERSION=harmonic.

☐  Confirm versions: ros2 --version (jazzy), gz sim --version (Harmonic 8.x), ros2 pkg list | grep ardupilot.

☐  Launch the Week 1 baseline: ros2 launch ardupilot_gz_bringup iris_runway.launch.py — a quad spawns, SITL connects, RViz shows it.

☐  From a second terminal, confirm a heartbeat with a one-line pymavlink check.

Done when

- ★ The iris baseline launches and holds position on a fresh checkout.

- A pymavlink one-liner prints a HEARTBEAT from the SITL endpoint.

Search:  ardupilot_gz iris_runway launch, ros2 launch ardupilot_gz_bringup, pymavlink wait_heartbeat udp 14550

Watch-out:  ★ If the baseline doesn’t launch, this is a Week 1 regression, not Week 2 work — fix it before going further. Don’t build on a broken floor.

☐   W2-02  —  Scaffold the huitzilin_sim package & repo layout	Lane A · 1–2 hrs

Objective:  A dedicated ament_python package for all Week 2 code, kept separate from the upstream ardu_ws.

Why it matters:  Keeping our code out of the ArduPilot / ardupilot_gz workspace means upstream updates never clobber our work — and a teammate’s fresh checkout stays clean.

Steps

☐  Create ~/huitzilin_ws/src and run: ros2 pkg create --build-type ament_python huitzilin_sim with deps rclpy, geometry_msgs, nav_msgs, std_msgs, std_srvs, visualization_msgs.

☐  Lay out folders: huitzilin_sim/ (nodes), launch/, params/, models/, config/, worlds/ (full tree in Appendix E).

☐  Add the package to git; .gitignore build/ install/ log/.

☐  colcon build --symlink-install, then source install/setup.bash — the empty package builds clean.

Done when

- colcon build succeeds and the package is committed.

Search:  ros2 pkg create ament_python, colcon build symlink-install, ROS 2 package data_files setup.py

Watch-out:  Register entry points and data_files (params/launch/models) in setup.py now (Appendix E). Forgetting data_files is why launch/param files “vanish” after install.

☐   W2-03  —  Confirm & document the MAVLink endpoint	Lane A/B · 30 min

Objective:  One agreed connection string the bridge uses to reach SITL, recorded in params/bridge.yaml.

Why it matters:  Lane B is blocked until it knows where to connect. Pinning the endpoint now is the A→B handoff.

Steps

☐  With the sim running, confirm a second MAVLink client can attach (MAVProxy or a pymavlink one-liner).

☐  Choose the endpoint: default udp:127.0.0.1:14550; fallback tcp:127.0.0.1:5760; or add a dedicated --out=udp:127.0.0.1:14552 so the bridge never fights MAVProxy for the port.

☐  Record it in params/bridge.yaml and note it in the journal.

Done when

- params/bridge.yaml has a working connection string a teammate can use unchanged.

Search:  ArduPilot SITL mavproxy out udp, pymavlink connection string tcp 5760, sim_vehicle.py --out

Watch-out:  If two processes grab 14550, heartbeats vanish intermittently. Give the bridge its own --out port to avoid silent contention.

Airframe Tuning (Simulation)

Goal: Make the simulated airframe behave like the real 3.5″ duct — enough fidelity to develop the bridge and patrol, not a perfect digital twin.

☐   W2-04  —  Tune ArduCopter params for a 3.5″ 6S frame (Pass A)	Lane A · half day

Objective:  A starting parameter set that makes SITL behave like a small, snappy 3.5″ quad — enough to unblock the bridge and patrol work.

Why it matters:  “Tune the simulated airframe” has two passes. Pass A is params-only and fast; doing it first means Lanes B and C aren’t waiting on model fidelity.

Steps

☐  Create config/huitzilin_3p5_6s.parm; set FRAME_CLASS=1 (quad), FRAME_TYPE=1 (X).

☐  Set thrust/feel params: MOT_THST_EXPO ≈ 0.55, MOT_HOVER_LEARN=2 (learn hover), INS_GYRO_FILTER ≈ 80–120 Hz (small fast props).

☐  Set patrol motion params conservative: WPNAV_SPEED, WPNAV_ACCEL, WPNAV_SPEED_UP/DN for a calm indoor loop.

☐  Load into SITL (param load in MAVProxy, or --add-param-file) and re-confirm arm → takeoff → hold.

Done when

- The tuned params load and the quad still arms, climbs, and holds without oscillation.

Search:  ArduCopter FRAME_CLASS FRAME_TYPE quad X, MOT_THST_EXPO MOT_HOVER_LEARN, INS_GYRO_FILTER small quad, WPNAV_SPEED

Watch-out:  Don’t chase a perfect tune in sim — the real tune happens on hardware in Weeks 7–8. Pass A only needs to be representative.

☐   W2-05  —  Fork & tune the Gazebo model to the real duct (Pass B)	Lane A · half day

Objective:  A huitzilin_duct Gazebo model whose mass, inertia, arm length, and motor constants approximate the real CineLog35 V2 (142 mm, 6S, SPEEDX2 2105.5, D-T90) plus payload.

Why it matters:  Higher-fidelity dynamics make patrol behavior and (later) evasion tuning transfer better to hardware. This can run in parallel with Days 3–4.

Steps

☐  Copy the upstream iris_with_ardupilot (and base iris) SDF into models/huitzilin_duct/; rename; add to GZ_SIM_RESOURCE_PATH.

☐  Edit mass (measure real AUW; estimate ~0.55–0.75 kg), rotor joint pose for ~0.071 m arm (142 mm wheelbase), and inertia (scale from iris; Izz ≈ 2·Ixx).

☐  Set motorConstant so per-motor max thrust ≈ 1.0–1.3 kgf (thrust = k·ω²), giving thrust-to-weight ~4–6:1.

☐  Launch with the forked model; re-verify a stable hover.

Done when

- The forked huitzilin_duct model launches under SITL and hovers stably.

Search:  ardupilot_gazebo iris model.sdf mass inertia, ArduPilotPlugin motorConstant thrust, GZ_SIM_RESOURCE_PATH custom model

Watch-out:  Use the real measured mass once the airframe is built (Week 5). Until then, write your estimate in the journal so the number isn’t mistaken for ground truth.

☐   W2-06  —  Validate a stable tuned hover	Lane A · 1–2 hrs

Objective:  A recorded, stable hover with the Week 2 params/model — the gate before any flight logic.

Why it matters:  If the airframe oscillates or sags, every downstream test inherits the noise. Lock a clean hover first.

Steps

☐  Arm, take off to 2 m, hold for ≥ 30 s; watch attitude for oscillation and altitude for sag.

☐  If it oscillates: lower rate PIDs / raise INS_GYRO_FILTER. If it sags: recheck mass vs thrust.

☐  Commit the params/model and note the result in the journal.

Done when

- ★ A stable ≥ 30 s hover with the tuned params (Pass A minimum), committed.

Search:  ArduCopter hover oscillation tuning, ATC_RAT_RLL_P pitch tune, MOT_THST_HOVER learn

Watch-out:  A slow up-down “breathing” is usually a mass/thrust mismatch, not PIDs. Fix the model’s mass before touching the rate loops.

Bridge & Controls

Goal: Build and harden the ROS 2 → ArduPilot control path via a native pymavlink script, with validated velocity round-trips and command rate.

☐   W2-07  —  Build the pure-pymavlink control helper	Lane B · half day

Objective:  mav_bridge.py — a ROS-free pymavlink helper that connects, sets GUIDED, arms, takes off, sends velocity/position setpoints, and reads telemetry (full code in Appendix E).

Why it matters:  Keeping the MAVLink logic ROS-free makes it unit-testable standalone and reusable by the Week 4 evasion harness. This is the project’s “native pymavlink script.”

Steps

☐  Drop in mav_bridge.py (Appendix E): connect, set_mode, arm, takeoff, send_velocity_body, send_position_ned, get_state, and NED↔ENU helpers.

☐  Run the standalone self-test: python3 -m huitzilin_sim.mav_bridge --connect udp:127.0.0.1:14550 --selftest.

☐  Watch it connect → wait for EKF → GUIDED → arm → takeoff 2 m → 1 m/s nudge → LAND.

Done when

- The self-test completes the full arm → takeoff → nudge → land cycle in SITL.

Search:  pymavlink mavutil mavlink_connection, set_position_target_local_ned_send, MAV_CMD_NAV_TAKEOFF command_long

Watch-out:  Wait for the heartbeat before sending anything, and let EKF/GPS settle or the arm will be rejected — even in SITL.

☐   W2-08  —  Validate the velocity round-trip	Lane B · 2–3 hrs

Objective:  Prove a commanded velocity actually moves the sim drone and is reflected in telemetry within the latency budget.

Why it matters:  This is the exact command path the Week 4 dodge will use. Proving it now de-risks everything after.

Steps

☐  Command vx = 1.0 m/s (body frame) and log the measured LOCAL_POSITION_NED velocity.

☐  Confirm measured horizontal speed converges toward 1.0 m/s; first motion < 200 ms.

☐  Save the commanded-vs-measured trace as evidence.

Done when

- ★ Measured velocity tracks the command within tolerance; first motion < 200 ms; trace logged.

Search:  SET_POSITION_TARGET_LOCAL_NED velocity type_mask, MAV_FRAME_BODY_OFFSET_NED, LOCAL_POSITION_NED telemetry

Watch-out:  Velocity-only needs the right type_mask (0b0000111111000111) and GUIDED + armed; otherwise the command is silently ignored.

☐   W2-09  —  Validate command rate & the 3-second rule	Lane B · 1–2 hrs

Objective:  Confirm the bridge streams setpoints fast enough that ArduPilot never times out.

Why it matters:  ArduPilot stops after ~3 s without a fresh velocity/accel setpoint. If the rate is too slow or jittery, the drone stutters or halts mid-patrol.

Steps

☐  Measure the actual setpoint send rate and jitter.

☐  Validate ≥ 5 Hz steady (we run 10 Hz for patrol, with headroom toward the higher rates Week 4 evasion needs).

☐  Confirm no AP setpoint-timeout warnings during a sustained command.

Done when

- ★ Steady ≥ 5 Hz setpoint stream with no timeout and no stutter.

Search:  ArduPilot guided velocity 3 second timeout, setpoint stream rate, SET_MESSAGE_INTERVAL

Watch-out:  A slow loop or a blocking call in the send path makes the 3 s timeout bite intermittently — keep the send loop tight and non-blocking.

☐   W2-10  —  Wrap the bridge as a ROS 2 node	Lane B · half day

Objective:  mav_bridge_node.py — subscribes /huitzilin/cmd_vel, publishes /huitzilin/odom + /huitzilin/state, offers arm/takeoff/set_mode services (full code in Appendix E).

Why it matters:  Getting the pymavlink logic into a clean ROS node is what lets the patrol node (and later the evasion node) command flight over a topic.

Steps

☐  Drop in mav_bridge_node.py; load params/bridge.yaml.

☐  Confirm /huitzilin/odom publishes and /huitzilin/state shows EKF ok.

☐  ros2 topic pub /huitzilin/cmd_vel ... moves the drone; arm/takeoff services work.

☐  Keep all NED↔ENU conversion inside the bridge (the single conversion boundary).

Done when

- Publishing cmd_vel moves the sim drone; odom/state stream; services succeed.

Search:  rclpy node pymavlink, geometry_msgs Twist subscriber, nav_msgs Odometry publisher, std_srvs SetBool Trigger

Watch-out:  Don’t block the ROS executor with a busy pymavlink loop — use timers / a separate thread, and do all frame conversion in one place.

☐   W2-11  —  Wire fail-safe defaults	Lane B · 2–3 hrs

Objective:  A watchdog that re-sends the last command at the configured rate and falls back to a zero-velocity hold if commands go stale; mode services for LOITER/RTL/LAND.

Why it matters:  The safety case says any dropout → calm hold, never a coast or lunge. The reflex is for projectiles, not for faults.

Steps

☐  Implement the setpoint watchdog: stream the last cmd_vel at cmd_rate_hz; if older than cmd_timeout_s, command zero velocity.

☐  Stop publishing cmd_vel and confirm the drone holds (doesn’t coast).

☐  Verify mode can be flipped to LOITER/RTL/LAND via service.

Done when

- On cmd_vel dropout the drone holds within cmd_timeout_s; mode services work.

Search:  ROS 2 timer watchdog, guided velocity hold zero, ArduPilot RTL LAND mode mavlink

Watch-out:  A too-long cmd_timeout_s lets the drone coast on a dropout; too short makes patrol stutter. Tune it against your command rate.

Patrol Behavior

Goal: Turn waypoints into autonomous flight — a closed patrol loop. No perception, no evasion: that line stays bright until Weeks 3–4.

☐   W2-12  —  Define the patrol loop	Lane C · 1–2 hrs

Objective:  params/patrol.yaml — the loop’s NED waypoints, cruise speed, accept radius, and altitude, sized to fit your world.

Why it matters:  The waypoints are the behavior’s contract. Pinning them lets you tune and regression-test the loop without touching code.

Steps

☐  Choose a closed loop (e.g. a 5 m × 5 m square at 2 m altitude); list corners as NED [n, e, d] (d negative = up).

☐  Set accept_radius_m (~0.6 m), cruise_speed_ms (~1.5 m/s), loop=true.

☐  Keep the loop inside the world / geofence bounds.

Done when

- params/patrol.yaml defines a closed loop that fits the world.

Search:  NED waypoint local position, ArduPilot WPNAV accept radius, ROS 2 params yaml list

Watch-out:  Waypoints are in NED (down is +). A positive “altitude” of 2 m is z = -2.0. Mixing the sign sends the drone into the ground.

☐   W2-13  —  Implement the patrol path-follower node	Lane C · half day

Objective:  patrol_node.py — fly toward the active waypoint, advance within accept_radius, and loop (full code in Appendix E).

Why it matters:  This turns waypoints into autonomous flight — the behavior the DoD demonstrates.

Steps

☐  Drop in patrol_node.py; default to position-target mode (sends LOCAL_NED position setpoints; leans on WPNAV tuning).

☐  Verify it logs “reached WP n” for each corner and loops.

☐  (Optional) Switch to velocity-pursuit mode to exercise the full velocity path end-to-end.

☐  Guard: patrol only runs in GUIDED + armed + EKF-ok.

Done when

- The drone flies corner-to-corner and logs each waypoint, looping ≥ 2 laps.

Search:  ROS 2 waypoint follower, pure pursuit velocity, SET_POSITION_TARGET_LOCAL_NED position type_mask

Watch-out:  If it shoots past corners, widen accept_radius_m or lower cruise speed; in velocity mode, rotate the error vector by yaw for true body-frame pursuit.

☐   W2-14  —  Visualize the loop in RViz	Lane C · 1 hr

Objective:  The patrol loop drawn as RViz markers so it’s eyeball-checkable.

Why it matters:  A visual of the planned loop vs the actual track catches waypoint-sign and frame errors instantly.

Steps

☐  Publish /huitzilin/mission_marker (MarkerArray) with a sphere at each waypoint.

☐  In RViz, confirm the markers match the intended loop shape and the drone tracks between them.

Done when

- RViz shows the waypoint markers and the drone following them.

Search:  visualization_msgs MarkerArray RViz, ROS 2 marker sphere, RViz odom frame

Watch-out:  Markers publish in the ENU odom frame; if they look mirrored or rotated, your NED→ENU conversion is off — fix it in the bridge, not the marker code.

Integration, Telemetry & Definition of Done

Goal: Close the loop, log it, and prove it on a fresh checkout. A logged, reproducible patrol loop is what Weeks 3–4 build on.

☐   W2-15  —  Set up telemetry logging	Lane D · 2–3 hrs

Objective:  Both a rosbag (replayable) and a CSV (instantly plottable) of a patrol run — the DoD’s “logged telemetry.”

Why it matters:  The DoD requires logged telemetry, and Week 3’s labeled rosbag library reuses this exact setup.

Steps

☐  Record a rosbag: ros2 bag record /huitzilin/odom /huitzilin/cmd_vel /huitzilin/state /huitzilin/mission_marker.

☐  Run telemetry_logger.py (Appendix E) to also write a CSV.

☐  Use the quick-plot helper to render the ground track + commanded-vs-measured velocity.

Done when

- A patrol run yields a rosbag + CSV; the quick-plot shows a closed loop and a vx trace.

Search:  ros2 bag record play, rosbag2 ROS 2 Jazzy, matplotlib plot csv telemetry

Watch-out:  Record before you fly, not after the interesting moment. Bag the topics you’ll want in Week 3 too — re-flying to re-capture is wasted time.

☐   W2-16  —  Compose the launch file & one-command bring-up	Lane D · 2–3 hrs

Objective:  week2_sitl.launch.py that brings up the bridge, patrol, and logger together (full code in Appendix E).

Why it matters:  The DoD is demonstrated on a fresh checkout — a single launch command is what makes that repeatable.

Steps

☐  Keep the sim in its own terminal (ros2 launch ardupilot_gz_bringup iris_runway.launch.py).

☐  Launch our stack: ros2 launch huitzilin_sim week2_sitl.launch.py (bridge + patrol + logger).

☐  Confirm params files are installed (data_files in setup.py) so the launch finds them.

Done when

- One launch command brings up the full Week 2 stack against the running sim.

Search:  ROS 2 launch python Node parameters, get_package_share_directory, IncludeLaunchDescription

Watch-out:  Separate terminals for sim vs our stack make failures readable. If a node can’t find its params, you forgot data_files in setup.py.

☐   W2-17  —  End-to-end closed patrol loop (recorded)	Lane D · 2–3 hrs

Objective:  From a clean shell, launch sim + stack and watch the drone fly ≥ 2 full laps, with evidence captured.

Why it matters:  A recorded pass is the proof for the acceptance matrix and the raw material for the vlog.

Steps

☐  From a fresh terminal: launch sim, then the Week 2 stack.

☐  Observe arm → takeoff → autonomous patrol → ≥ 2 laps; induce a cmd_vel dropout and confirm the hold; end with RTL/LAND.

☐  Capture a screen recording and the rosbag/CSV.

Done when

- The closed patrol loop runs and is recorded with telemetry.

Search:  end-to-end smoke test robotics, rosbag2 record evidence, screen capture demo

Watch-out:  Run from a brand-new shell, not the one where you’ve been hand-setting variables all week — hidden state is what makes “it worked a minute ago” lies.

☐   W2-18  —  Fresh-checkout validation (the real DoD)	Lane D · 2–3 hrs

Objective:  A teammate clones both workspaces on a clean machine and reproduces the patrol loop from the docs alone.

Why it matters:  This is the literal Week 2 Definition of Done — and the cheapest reproducibility test you’ll run.

Steps

☐  Have a teammate clone on a clean Ubuntu 24.04 + Jazzy machine and follow the setup with no help.

☐  They build, launch, and watch the patrol loop; log every gap they hit.

☐  Fix docs/scripts until it works unaided.

Done when

- ★ A teammate reproduces the autonomous closed patrol loop (with logged telemetry) from a fresh checkout, unaided.

Search:  reproducibility validation, vcstool import repos, works on my machine debugging

Watch-out:  Don’t hover and fix things live — let them hit the gaps so the docs actually capture them. Their friction is the friction you’re removing.

☐   W2-19  —  Week 2 retro, journal & vlog; hand off to Week 3	Lane D · 2–3 hrs

Objective:  Capture what happened, record the vlog, and tee up the perception pipeline.

Why it matters:  Weekly capture keeps the Week 9 build doc cheap, and Week 3 needs a clean handoff: tuned model, working patrol, logging habit, proven velocity path.

Steps

☐  Update JOURNAL.md: what worked, exact params/commits, model fidelity reached (Pass A/B).

☐  Record the Week 2 vlog: the tuned sim and the autonomous patrol loop.

☐  Write the Week 3 handoff note: what perception inherits (a model to hang a depth sensor on, a patrol to fly while throwing synthetic objects, the rosbag tooling, the body-velocity path).

Done when

- Journal updated, vlog recorded/drafted, Week 3 handoff written.

Search:  engineering retrospective, weekly devlog, ROS 2 depth sensor Gazebo (Week 3 preview)

Watch-out:  Keep the patrol/perception line bright — don’t start throwing simulated projectiles this week. Patrol first; the reflex is Weeks 3–4.

Appendix A — Week 2 Acceptance Matrix

Map each part of the Definition of Done to how you verify it and where the evidence lives. Fill the Status column as you go; ★ rows are the hard gates.

| DoD item | How verified | Evidence | Status |
| --- | --- | --- | --- |
| Week 1 baseline still flies | iris_runway launches & holds position | screen check | ☐ |
| huitzilin_sim builds clean | colcon build on a fresh checkout | repo / CI | ☐ |
| Bridge connects & streams | /huitzilin/odom publishes; state shows EKF ok | topic echo | ☐ |
| Arm / takeoff via service | drone arms and climbs to takeoff_alt_m | recording | ☐ |
| ★ Velocity round-trip | measured vx tracks command; first motion < 200 ms | trace / plot | ☐ |
| ★ Command rate | ≥ 5 Hz steady; no AP setpoint timeout / no stutter | rate log | ☐ |
| Fail-safe hold | cmd_vel dropout → zero-hold, no coast/lunge | recording | ☐ |
| Patrol loop | flies all corners, logs “reached WP n”, loops ≥ 2 laps | log + recording | ☐ |
| Telemetry | rosbag + CSV written; quick-plot renders loop + vx | files | ☐ |
| ★ WEEK 2 DoD — closed loop, logged, reproducible | fresh checkout → launch → observe patrol | bag + sign-off | ☐ |

Appendix B — Command Quick-Reference

Representative, stable commands. Follow the official docs for anything version-sensitive (apt keys, exact package names).

Environment (every new terminal)

- source /opt/ros/jazzy/setup.bash

- source ~/ardu_ws/install/setup.bash

- source ~/huitzilin_ws/install/setup.bash

- export GZ_VERSION=harmonic

Bring up the sim (terminal 1)

- ros2 launch ardupilot_gz_bringup iris_runway.launch.py

Bring up our stack (terminal 2)

- cd ~/huitzilin_ws && colcon build --symlink-install && source install/setup.bash

- ros2 launch huitzilin_sim week2_sitl.launch.py

Manual pokes

- ros2 service call /huitzilin/arm std_srvs/srv/SetBool '{data: true}'

- ros2 service call /huitzilin/takeoff std_srvs/srv/Trigger

- ros2 topic pub -r 5 /huitzilin/cmd_vel geometry_msgs/msg/Twist '{linear: {x: 1.0}}'

- ros2 service call /huitzilin/start_patrol std_srvs/srv/SetBool '{data: true}'

Standalone bridge self-test (no ROS)

- python3 -m huitzilin_sim.mav_bridge --connect udp:127.0.0.1:14550 --selftest

Record proof

- ros2 bag record -o week2_patrol /huitzilin/odom /huitzilin/cmd_vel /huitzilin/state

Appendix C — Troubleshooting (Week 2)

| Symptom | Likely cause & fix |
| --- | --- |
| wait_heartbeat hangs | Wrong endpoint, or MAVProxy owns the port. Try tcp:127.0.0.1:5760, or add a dedicated --out=udp:127.0.0.1:14552 and point the bridge there. |
| Arms then immediately disarms | EKF/GPS not ready, or a pre-arm check failing. Call wait_ekf_ready() first; check /huitzilin/state; in SITL give it a few seconds after spawn. |
| Drone drifts/coasts when commands stop | Watchdog not running, or timeout too long. Confirm the setpoint tick fires at cmd_rate_hz; lower cmd_timeout_s. This is the ~3 s AP rule biting. |
| Velocity command ignored | Not in GUIDED, or not armed. The bridge must set GUIDED + arm before setpoints take effect. |
| Drone shoots past waypoints | accept_radius_m too small, or cruise/WPNAV_SPEED too high. Widen accept radius; lower cruise; tune WPNAV_ACCEL in position mode. |
| Sluggish / oscillating hover | Pass-A params off for a small frame. Lower rate PIDs; raise INS_GYRO_FILTER; re-check mass in the SDF. |
| Gazebo runs at 2 fps | Software rendering (no GL accel). Enable GPU/OpenGL acceleration; the ArduPilot docs warn about this explicitly. |
| Velocity vs. position frame confusion | NED/ENU mix-up outside the bridge. All conversions live in the bridge — don’t convert anywhere else. |
| colcon build can’t find msgs | Missing deps in package.xml. Ensure rclpy, geometry_msgs, nav_msgs, std_msgs, std_srvs, visualization_msgs are listed. |

Appendix D — Keyword Index (Week 2)

Pair any unfamiliar term with the relevant tool name when you search (e.g. “SET_POSITION_TARGET_LOCAL_NED pymavlink”, “WPNAV_SPEED ArduCopter”).

| Term | Meaning here |
| --- | --- |
| GUIDED mode | The ArduPilot mode that accepts external/offboard position & velocity commands. |
| SET_POSITION_TARGET_LOCAL_NED | The streamed MAVLink message used for velocity (and position) control. |
| type_mask | Bitfield selecting which fields of a setpoint are used vs ignored (a set bit = ignore). |
| MAV_FRAME_BODY_OFFSET_NED | Velocity frame relative to the vehicle’s heading — used for patrol pursuit and (later) dodges. |
| MAV_FRAME_LOCAL_NED | Position frame offset from the EKF origin — used for absolute waypoint setpoints. |
| NED / ENU | ArduPilot’s North-East-Down vs ROS’s East-North-Up; the bridge is the single conversion boundary. |
| cmd_vel / odom | Our ROS contract: Twist body velocity in, Odometry state out. |
| watchdog (3 s rule) | ArduPilot stops after ~3 s without a fresh setpoint; the bridge re-sends at a fixed rate. |
| WPNAV_* | ArduCopter waypoint-nav params (speed, accel) shaping the patrol motion. |
| MOT_THST_EXPO / INS_GYRO_FILTER | Thrust-curve linearization and gyro filter — key small-frame tuning params. |
| motorConstant (SDF) | Gazebo model term mapping rotor speed to thrust (thrust = k·ω²). |
| accept radius | Distance within which a waypoint counts as reached and the loop advances. |
| rosbag2 | ROS 2 record/replay; the basis for the Week 3 labeled scenario library. |
| colcon / ament_python | The ROS 2 build tool and the Python package build type. |
| data_files (setup.py) | Installs launch/param/model files into the package share dir so launch can find them. |
| ardupilot_gz | The ROS 2 packages joining ArduPilot SITL and Gazebo (iris_runway, etc.). |
| EKF / heartbeat | State estimator health (must be ready to arm) / periodic MAVLink message to await before commanding. |

Appendix E — Starter Code

The complete, runnable scaffolds referenced by the task cards. Drop them into the package tree below, register the entry points and data_files in setup.py, then colcon build --symlink-install. Extend these rather than rewriting from zero.

Package tree

huitzilin_ws/

└── src/

└── huitzilin_sim/

├── package.xml   setup.py   setup.cfg

├── huitzilin_sim/

│   ├── mav_bridge.py          (Appendix E.1, pure pymavlink)

│   ├── mav_bridge_node.py     (E.2, ROS 2 wrapper)

│   ├── patrol_node.py         (E.3, path-follower)

│   └── telemetry_logger.py    (E.4)

├── launch/  week2_sitl.launch.py   (E.5)

├── params/  bridge.yaml  patrol.yaml   (E.6, E.7)

├── models/  huitzilin_duct/   (W2-05, forked & tuned iris)

└── config/  huitzilin_3p5_6s.parm   (W2-04)

E.1  huitzilin_sim/mav_bridge.py

Pure pymavlink control helper

#!/usr/bin/env python3

"""

HuitzilinReflex — minimal, hardened pymavlink control bridge for ArduPilot SITL.

Pure pymavlink, no ROS dependency. The ROS 2 node (mav_bridge_node.py) wraps this.

Design rules:

* NED inside, conversions exposed as static helpers (the ROS node converts to/from ENU).

* Velocity setpoints use MAV_FRAME_BODY_OFFSET_NED  (velocity relative to heading).

* Position setpoints use   MAV_FRAME_LOCAL_NED       (offset from EKF origin).

* Caller (or the ROS watchdog) must re-send setpoints faster than ~3 s or AP stops.

"""

import argparse

import math

import time

from pymavlink import mavutil

# --- type_mask bitfields for SET_POSITION_TARGET_LOCAL_NED ---------------------

# Bit (0-indexed): 0..2 Pos x/y/z, 3..5 Vel x/y/z, 6..8 Acc x/y/z,

#                  9 force, 10 yaw, 11 yaw_rate.  A SET bit = "ignore this field".

MASK_VEL_ONLY = 0b0000111111000111   # use velocity x/y/z only            (4039)

MASK_POS_ONLY = 0b0000111111111000   # use position x/y/z only            (4088)

MASK_POS_YAW  = 0b0000101111111000   # use position x/y/z + yaw           (clears yaw bit)

class MavBridge:

def __init__(self, connect="udp:127.0.0.1:14550", source_system=255):

self.conn_str = connect

self.master = mavutil.mavlink_connection(connect, source_system=source_system)

self.target_system = 0

self.target_component = 0

# -- lifecycle -------------------------------------------------------------

def connect(self, timeout=30):

"""Wait for the first heartbeat and latch the target ids."""

print(f"[bridge] connecting on {self.conn_str} ...")

hb = self.master.wait_heartbeat(timeout=timeout)

if hb is None:

raise TimeoutError("no heartbeat — is SITL running and the endpoint right?")

self.target_system = self.master.target_system

self.target_component = self.master.target_component

print(f"[bridge] heartbeat: sys={self.target_system} comp={self.target_component}")

def request_streams(self, rate_hz=10):

"""Ask ArduPilot to emit the telemetry we need at a fixed rate."""

for msg_id in (mavutil.mavlink.MAVLINK_MSG_ID_LOCAL_POSITION_NED,

mavutil.mavlink.MAVLINK_MSG_ID_ATTITUDE,

mavutil.mavlink.MAVLINK_MSG_ID_VFR_HUD,

mavutil.mavlink.MAVLINK_MSG_ID_GLOBAL_POSITION_INT,

mavutil.mavlink.MAVLINK_MSG_ID_SYS_STATUS):

self.master.mav.command_long_send(

self.target_system, self.target_component,

mavutil.mavlink.MAV_CMD_SET_MESSAGE_INTERVAL, 0,

msg_id, int(1e6 / rate_hz), 0, 0, 0, 0, 0)

def wait_ekf_ready(self, timeout=60):

"""Block until the EKF/GPS is healthy enough to arm in GUIDED (SITL: quick)."""

print("[bridge] waiting for EKF/GPS ...")

t0 = time.time()

while time.time() - t0 < timeout:

msg = self.master.recv_match(type="GLOBAL_POSITION_INT",

blocking=True, timeout=2)

if msg and msg.lat != 0:

print("[bridge] EKF/GPS ready")

return True

raise TimeoutError("EKF/GPS never became ready")

# -- mode / arm / takeoff --------------------------------------------------

def set_mode(self, mode_name="GUIDED", timeout=10):

mode_name = mode_name.upper()

mapping = self.master.mode_mapping()

if mode_name not in mapping:

raise ValueError(f"unknown mode {mode_name}; have {list(mapping)}")

self.master.set_mode(mapping[mode_name])

t0 = time.time()

while time.time() - t0 < timeout:

hb = self.master.recv_match(type="HEARTBEAT", blocking=True, timeout=2)

if hb and hb.custom_mode == mapping[mode_name]:

print(f"[bridge] mode = {mode_name}")

return True

raise TimeoutError(f"mode {mode_name} not confirmed")

def arm(self, arm=True, timeout=10):

self.master.mav.command_long_send(

self.target_system, self.target_component,

mavutil.mavlink.MAV_CMD_COMPONENT_ARM_DISARM, 0,

1 if arm else 0, 0, 0, 0, 0, 0, 0)

if arm:

self.master.motors_armed_wait()

print("[bridge] ARMED")

else:

self.master.motors_disarmed_wait()

print("[bridge] disarmed")

return True

def takeoff(self, alt_m, timeout=30):

"""GUIDED takeoff. Must be armed and in GUIDED first."""

self.master.mav.command_long_send(

self.target_system, self.target_component,

mavutil.mavlink.MAV_CMD_NAV_TAKEOFF, 0,

0, 0, 0, 0, 0, 0, float(alt_m))

print(f"[bridge] takeoff -> {alt_m} m")

t0 = time.time()

while time.time() - t0 < timeout:

msg = self.master.recv_match(type="LOCAL_POSITION_NED",

blocking=True, timeout=2)

if msg and -msg.z >= 0.95 * alt_m:   # NED: down is +z, so altitude = -z

print(f"[bridge] reached {alt_m} m")

return True

raise TimeoutError("takeoff altitude not reached")

# -- setpoints -------------------------------------------------------------

def send_velocity_body(self, vx, vy, vz, yaw_rate=0.0):

"""Body-frame velocity (m/s) + yaw rate (rad/s). x fwd, y right, z down."""

mask = MASK_VEL_ONLY

if yaw_rate != 0.0:

mask &= ~(1 << 11)        # un-ignore yaw_rate

self.master.mav.set_position_target_local_ned_send(

0, self.target_system, self.target_component,

mavutil.mavlink.MAV_FRAME_BODY_OFFSET_NED,

mask,

0, 0, 0,                  # x, y, z position (ignored)

vx, vy, vz,               # velocity

0, 0, 0,                  # acceleration (ignored)

0, yaw_rate)              # yaw, yaw_rate

def send_position_ned(self, north, east, down, yaw=None):

"""Absolute position setpoint (m) in LOCAL_NED, offset from EKF origin."""

mask = MASK_POS_ONLY if yaw is None else MASK_POS_YAW

self.master.mav.set_position_target_local_ned_send(

0, self.target_system, self.target_component,

mavutil.mavlink.MAV_FRAME_LOCAL_NED,

mask,

north, east, down,

0, 0, 0,

0, 0, 0,

0.0 if yaw is None else yaw, 0)

# -- telemetry -------------------------------------------------------------

def get_state(self):

"""Non-blocking-ish snapshot of pose + velocity in NED."""

lp = self.master.recv_match(type="LOCAL_POSITION_NED", blocking=False)

att = self.master.recv_match(type="ATTITUDE", blocking=False)

state = {}

if lp:

state.update(dict(n=lp.x, e=lp.y, d=lp.z, vn=lp.vx, ve=lp.vy, vd=lp.vz))

if att:

state.update(dict(roll=att.roll, pitch=att.pitch, yaw=att.yaw))

return state

# -- frame helpers (NED <-> ENU) used by the ROS node ---------------------

@staticmethod

def ned_to_enu(n, e, d):

return (e, n, -d)             # ENU x=East, y=North, z=Up

@staticmethod

def enu_to_ned(x, y, z):

return (y, x, -z)

# --- standalone self-test: arm, takeoff, nudge, land --------------------------

def _selftest(connect):

b = MavBridge(connect)

b.connect()

b.request_streams(10)

b.wait_ekf_ready()

b.set_mode("GUIDED")

b.arm(True)

b.takeoff(2.0)

print("[selftest] commanding 1.0 m/s body-forward for 3 s; measuring vx...")

t0 = time.time()

while time.time() - t0 < 3.0:

b.send_velocity_body(1.0, 0.0, 0.0)   # MUST re-send < 3 s; we do it at 10 Hz

s = b.get_state()

if "vn" in s:

speed = math.hypot(s["vn"], s["ve"])

print(f"  t={time.time()-t0:4.1f}s measured horiz speed={speed:4.2f} m/s")

time.sleep(0.1)

print("[selftest] holding, then LAND")

b.send_velocity_body(0.0, 0.0, 0.0)

b.set_mode("LAND")

print("[selftest] done.")

if __name__ == "__main__":

ap = argparse.ArgumentParser()

ap.add_argument("--connect", default="udp:127.0.0.1:14550")

ap.add_argument("--selftest", action="store_true")

args = ap.parse_args()

if args.selftest:

_selftest(args.connect)

else:

b = MavBridge(args.connect)

b.connect()

print("connected; import this module to use MavBridge.")

E.2  huitzilin_sim/mav_bridge_node.py

ROS 2 bridge node

#!/usr/bin/env python3

"""ROS 2 Jazzy wrapper around MavBridge: cmd_vel in, odom/state out, services."""

import json

import math

import threading

import rclpy

from rclpy.node import Node

from geometry_msgs.msg import Twist

from nav_msgs.msg import Odometry

from std_msgs.msg import String

from std_srvs.srv import SetBool, Trigger

from huitzilin_sim.mav_bridge import MavBridge

class MavBridgeNode(Node):

def __init__(self):

super().__init__("mav_bridge")

# --- parameters (override via bridge.yaml) ---

self.declare_parameter("connection", "udp:127.0.0.1:14550")

self.declare_parameter("cmd_rate_hz", 10.0)

self.declare_parameter("cmd_timeout_s", 0.7)   # if patrol goes quiet -> hold

self.declare_parameter("takeoff_alt_m", 2.0)

self.declare_parameter("stream_rate_hz", 10.0)

conn = self.get_parameter("connection").value

self.cmd_rate = float(self.get_parameter("cmd_rate_hz").value)

self.cmd_timeout = float(self.get_parameter("cmd_timeout_s").value)

self.takeoff_alt = float(self.get_parameter("takeoff_alt_m").value)

# --- MAVLink bridge ---

self.bridge = MavBridge(conn)

self.bridge.connect()

self.bridge.request_streams(int(self.get_parameter("stream_rate_hz").value))

# last commanded body velocity + when it arrived (watchdog state)

self._last_cmd = (0.0, 0.0, 0.0, 0.0)

self._last_cmd_t = self.get_clock().now()

self._lock = threading.Lock()

# --- ROS interfaces (contracts: see playbook section 3) ---

self.create_subscription(Twist, "/huitzilin/cmd_vel", self._on_cmd_vel, 10)

self.odom_pub = self.create_publisher(Odometry, "/huitzilin/odom", 10)

self.state_pub = self.create_publisher(String, "/huitzilin/state", 10)

self.create_service(SetBool, "/huitzilin/arm", self._srv_arm)

self.create_service(Trigger, "/huitzilin/takeoff", self._srv_takeoff)

# NOTE: /huitzilin/start_patrol is owned by patrol_node, not here.

self.declare_parameter("mode", "GUIDED")

self.create_service(Trigger, "/huitzilin/set_mode", self._srv_set_mode)

# --- timers ---

self.create_timer(1.0 / self.cmd_rate, self._tick_setpoint)   # watchdog/stream

self.create_timer(1.0 / 10.0, self._tick_telemetry)

self.get_logger().info("mav_bridge up: cmd_vel in, odom/state out")

# -- cmd_vel: ROS body FLU (x fwd, y left, z up) -> AP body NED (x fwd, y right, z down)

def _on_cmd_vel(self, msg: Twist):

vx = msg.linear.x

vy = -msg.linear.y                 # FLU y(left) -> NED y(right)

vz = -msg.linear.z                 # up -> down

yaw_rate = -msg.angular.z          # ENU yaw(ccw+) -> NED yaw(cw+)

with self._lock:

self._last_cmd = (vx, vy, vz, yaw_rate)

self._last_cmd_t = self.get_clock().now()

def _tick_setpoint(self):

"""Stream the last command at a fixed rate; zero-hold if stale (fail-safe)."""

now = self.get_clock().now()

with self._lock:

age = (now - self._last_cmd_t).nanoseconds * 1e-9

vx, vy, vz, yr = self._last_cmd

if age > self.cmd_timeout:

vx = vy = vz = yr = 0.0        # dropout -> calm hold, never a coast/lunge

self.bridge.send_velocity_body(vx, vy, vz, yr)

def _tick_telemetry(self):

s = self.bridge.get_state()

if {"n", "e", "d"} <= s.keys():

x, y, z = MavBridge.ned_to_enu(s["n"], s["e"], s["d"])

od = Odometry()

od.header.stamp = self.get_clock().now().to_msg()

od.header.frame_id = "odom"

od.child_frame_id = "base_link"

od.pose.pose.position.x = x

od.pose.pose.position.y = y

od.pose.pose.position.z = z

if {"vn", "ve", "vd"} <= s.keys():

vx, vy, vz = MavBridge.ned_to_enu(s["vn"], s["ve"], s["vd"])

od.twist.twist.linear.x = vx

od.twist.twist.linear.y = vy

od.twist.twist.linear.z = vz

self.odom_pub.publish(od)

st = String()

st.data = json.dumps({"n": s.get("n"), "e": s.get("e"),

"alt": -s.get("d", 0.0), "yaw": s.get("yaw")})

self.state_pub.publish(st)

# -- services --

def _srv_arm(self, req, resp):

try:

self.bridge.arm(req.data)

resp.success, resp.message = True, ("armed" if req.data else "disarmed")

except Exception as e:

resp.success, resp.message = False, str(e)

return resp

def _srv_takeoff(self, req, resp):

try:

self.bridge.set_mode("GUIDED")

self.bridge.takeoff(self.takeoff_alt)

resp.success, resp.message = True, f"takeoff {self.takeoff_alt} m"

except Exception as e:

resp.success, resp.message = False, str(e)

return resp

def _srv_set_mode(self, req, resp):

mode = self.get_parameter("mode").value

try:

self.bridge.set_mode(mode)

resp.success, resp.message = True, f"mode {mode}"

except Exception as e:

resp.success, resp.message = False, str(e)

return resp

def main():

rclpy.init()

node = MavBridgeNode()

try:

rclpy.spin(node)

except KeyboardInterrupt:

pass

finally:

node.destroy_node()

rclpy.shutdown()

if __name__ == "__main__":

main()

E.3  huitzilin_sim/patrol_node.py

Patrol path-follower node

#!/usr/bin/env python3

"""Patrol path-follower: walk a closed loop of NED waypoints, advance on arrival."""

import math

import rclpy

from rclpy.node import Node

from geometry_msgs.msg import Twist

from nav_msgs.msg import Odometry

from std_srvs.srv import SetBool

from visualization_msgs.msg import Marker, MarkerArray

from huitzilin_sim.mav_bridge import MavBridge, MASK_POS_ONLY  # reuse frame helpers

class PatrolNode(Node):

def __init__(self):

super().__init__("patrol")

# waypoints as flat [n0,e0,d0, n1,e1,d1, ...] (NED metres, d negative = up)

self.declare_parameter("waypoints_ned",

[5.0, 0.0, -2.0,  5.0, 5.0, -2.0,

0.0, 5.0, -2.0,  0.0, 0.0, -2.0])

self.declare_parameter("accept_radius_m", 0.6)

self.declare_parameter("cruise_speed_ms", 1.5)

self.declare_parameter("mode", "position")     # "position" | "velocity"

self.declare_parameter("loop", True)

flat = list(self.get_parameter("waypoints_ned").value)

self.wps = [tuple(flat[i:i + 3]) for i in range(0, len(flat), 3)]

self.accept = float(self.get_parameter("accept_radius_m").value)

self.cruise = float(self.get_parameter("cruise_speed_ms").value)

self.mode = self.get_parameter("mode").value

self.loop = bool(self.get_parameter("loop").value)

self.idx = 0

self.cur_enu = None

self.declare_parameter("autostart", True)   # True = patrol on launch (demo-friendly)

self.running = bool(self.get_parameter("autostart").value)

# We hold our own pymavlink link only for position-target sends; velocity

# mode goes through the bridge's /huitzilin/cmd_vel topic instead.

self.declare_parameter("connection", "udp:127.0.0.1:14550")

if self.mode == "position":

self.mav = MavBridge(self.get_parameter("connection").value)

self.mav.connect()

else:

self.cmd_pub = self.create_publisher(Twist, "/huitzilin/cmd_vel", 10)

self.create_subscription(Odometry, "/huitzilin/odom", self._on_odom, 10)

self.create_service(SetBool, "/huitzilin/start_patrol", self._srv_start)

self.marker_pub = self.create_publisher(MarkerArray, "/huitzilin/mission_marker", 1)

self.create_timer(0.1, self._tick)          # 10 Hz control

self.create_timer(1.0, self._publish_markers)

self.get_logger().info(f"patrol up: {len(self.wps)} WPs, mode={self.mode}, "

f"running={self.running}")

def _srv_start(self, req, resp):

self.running = req.data

resp.success, resp.message = True, ("patrol started" if req.data

else "patrol stopped")

return resp

def _on_odom(self, msg: Odometry):

p = msg.pose.pose.position

self.cur_enu = (p.x, p.y, p.z)

def _tick(self):

if not self.running or self.cur_enu is None:

return

# convert current ENU pose back to NED to compare with NED waypoints

n, e, d = MavBridge.enu_to_ned(*self.cur_enu)

tn, te, td = self.wps[self.idx]

dist = math.sqrt((tn - n) ** 2 + (te - e) ** 2 + (td - d) ** 2)

if dist < self.accept:

self.get_logger().info(f"reached WP {self.idx} {self.wps[self.idx]}")

self.idx += 1

if self.idx >= len(self.wps):

if self.loop:

self.idx = 0

else:

self.running = False

self.get_logger().info("patrol complete")

return

tn, te, td = self.wps[self.idx]

if self.mode == "position":

# let ArduPilot fly to the absolute NED setpoint

self.mav.send_position_ned(tn, te, td)

else:

# velocity pursuit: unit vector toward WP, scaled to cruise speed, in NED,

# then expressed as body cmd_vel (here we keep it world-aligned for clarity:

# publish in FLU assuming small yaw; for true body frame, rotate by yaw).

dn, de, dd = tn - n, te - e, td - d

norm = max(1e-3, math.sqrt(dn * dn + de * de + dd * dd))

scale = min(self.cruise, norm) / norm

t = Twist()

t.linear.x = dn * scale          # NED north ~ body fwd (small-yaw approx)

t.linear.y = -de * scale         # NED east -> FLU left is -east

t.linear.z = -dd * scale         # NED down -> FLU up is -down

self.cmd_pub.publish(t)

def _publish_markers(self):

arr = MarkerArray()

for i, (n, e, d) in enumerate(self.wps):

m = Marker()

m.header.frame_id = "odom"

m.header.stamp = self.get_clock().now().to_msg()

m.ns = "patrol"

m.id = i

m.type = Marker.SPHERE

m.action = Marker.ADD

x, y, z = MavBridge.ned_to_enu(n, e, d)

m.pose.position.x, m.pose.position.y, m.pose.position.z = x, y, z

m.scale.x = m.scale.y = m.scale.z = 0.4

m.color.a = 1.0

m.color.g = 1.0

arr.markers.append(m)

self.marker_pub.publish(arr)

def main():

rclpy.init()

node = PatrolNode()

try:

rclpy.spin(node)

except KeyboardInterrupt:

pass

finally:

node.destroy_node()

rclpy.shutdown()

if __name__ == "__main__":

main()

E.4  huitzilin_sim/telemetry_logger.py

Telemetry CSV logger

#!/usr/bin/env python3

"""Log odom + cmd_vel to a timestamped CSV for quick plotting (proof artifact)."""

import csv

import time

import rclpy

from rclpy.node import Node

from nav_msgs.msg import Odometry

from geometry_msgs.msg import Twist

class TelemetryLogger(Node):

def __init__(self):

super().__init__("telemetry_logger")

self.declare_parameter("csv_path", f"week2_telemetry_{int(time.time())}.csv")

path = self.get_parameter("csv_path").value

self.f = open(path, "w", newline="")

self.w = csv.writer(self.f)

self.w.writerow(["t", "x", "y", "z", "vx", "vy", "vz",

"cmd_vx", "cmd_vy", "cmd_vz"])

self.cmd = (0.0, 0.0, 0.0)

self.create_subscription(Odometry, "/huitzilin/odom", self._on_odom, 50)

self.create_subscription(Twist, "/huitzilin/cmd_vel", self._on_cmd, 50)

self.get_logger().info(f"logging telemetry -> {path}")

def _on_cmd(self, m):

self.cmd = (m.linear.x, m.linear.y, m.linear.z)

def _on_odom(self, m):

p, v = m.pose.pose.position, m.twist.twist.linear

self.w.writerow([f"{time.time():.3f}", p.x, p.y, p.z, v.x, v.y, v.z, *self.cmd])

self.f.flush()

def destroy_node(self):

self.f.close()

super().destroy_node()

def main():

rclpy.init()

node = TelemetryLogger()

try:

rclpy.spin(node)

except KeyboardInterrupt:

pass

finally:

node.destroy_node()

rclpy.shutdown()

if __name__ == "__main__":

main()

E.5  launch/week2_sitl.launch.py

Week 2 launch file

#!/usr/bin/env python3

from launch import LaunchDescription

from launch_ros.actions import Node

from ament_index_python.packages import get_package_share_directory

import os

def generate_launch_description():

pkg = get_package_share_directory("huitzilin_sim")

bridge_params = os.path.join(pkg, "params", "bridge.yaml")

patrol_params = os.path.join(pkg, "params", "patrol.yaml")

return LaunchDescription([

# --- optional: start SITL+Gazebo here instead of a separate terminal ---

# from launch.actions import IncludeLaunchDescription

# from launch.launch_description_sources import PythonLaunchDescriptionSource

# IncludeLaunchDescription(PythonLaunchDescriptionSource(os.path.join(

#     get_package_share_directory("ardupilot_gz_bringup"),

#     "launch", "iris_runway.launch.py"))),

Node(package="huitzilin_sim", executable="mav_bridge",

name="mav_bridge", output="screen", parameters=[bridge_params]),

Node(package="huitzilin_sim", executable="patrol",

name="patrol", output="screen", parameters=[patrol_params]),

Node(package="huitzilin_sim", executable="telemetry_logger",

name="telemetry_logger", output="screen"),

])

E.6  params/bridge.yaml

Bridge parameters

mav_bridge:

ros__parameters:

connection: "udp:127.0.0.1:14550"   # fallback: "tcp:127.0.0.1:5760"

cmd_rate_hz: 10.0                    # >5 Hz so AP never hits the ~3 s timeout

cmd_timeout_s: 0.7                   # cmd_vel silence longer than this -> zero-hold

takeoff_alt_m: 2.0

stream_rate_hz: 10.0

mode: "GUIDED"

E.7  params/patrol.yaml

Patrol parameters

patrol:

ros__parameters:

# A 5 m x 5 m square loop at 2 m altitude (d = -2.0). Keep it inside your world.

waypoints_ned: [5.0, 0.0, -2.0,

5.0, 5.0, -2.0,

0.0, 5.0, -2.0,

0.0, 0.0, -2.0]

accept_radius_m: 0.6

cruise_speed_ms: 1.5

mode: "position"        # "position" (recommended first) | "velocity"

loop: true

connection: "udp:127.0.0.1:14550"

E.8  setup.py (excerpt)

setup.py — console entry points

entry_points={

"console_scripts": [

"mav_bridge = huitzilin_sim.mav_bridge_node:main",

"patrol = huitzilin_sim.patrol_node:main",

"telemetry_logger = huitzilin_sim.telemetry_logger:main",

],

},

E.9  setup.py (excerpt)

setup.py — install data files

import os

from glob import glob

data_files=[

("share/ament_index/resource_index/packages", ["resource/huitzilin_sim"]),

("share/huitzilin_sim", ["package.xml"]),

(os.path.join("share", "huitzilin_sim", "launch"), glob("launch/*.py")),

(os.path.join("share", "huitzilin_sim", "params"), glob("params/*.yaml")),

],

E.10  tools/plot_run.py

Quick-plot proof helper

import pandas as pd, matplotlib.pyplot as plt

df = pd.read_csv("week2_telemetry_XXXX.csv")

fig, (a, b) = plt.subplots(1, 2, figsize=(11, 4))

a.plot(df.x, df.y); a.set_title("Patrol ground track (ENU x/y)"); a.axis("equal")

b.plot(df.t - df.t.iloc[0], df.cmd_vx, label="cmd vx")

b.plot(df.t - df.t.iloc[0], df.vx, label="meas vx")

b.legend(); b.set_title("Commanded vs measured vx"); b.set_xlabel("s")

plt.tight_layout(); plt.savefig("week2_proof.png", dpi=120); print("wrote week2_proof.png")

Project HuitzilinReflex — Week 2 of 9.  Loiter like a hover, dodge like a dart — this week we earn the loiter; the dart comes later.